Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS87250 |
| Project Name | Smart sorting: transfer Learning For Identifying Rotten Fruits and Vegetables |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email/password | 2 | High | Member 1 |
| Sprint-1 |  | USN-2 | As a user, I receive a confirmation email after registering | 1 | High | Member 1 |
| Sprint-1 |  | USN-3 | As a user, I can register using Gmail | 2 | Medium | Member1 |
| Sprint-1 | Login | USN-4 | As a user, I can log in with email & password | 1 | High | Member1 |
| Sprint-2 | Image Upload | USN-5 | As a user, I can upload an image of fruit/vegetable | 2 | High | Member 2 |
| Sprint-2 |  | USN-6 | As a user, I can upload multiple images at once | 3 | Medium | Member 2 |
| Sprint-2 | Model Classification | USN-7 | As a user, I can get a result (fresh/rotten) after image upload | 3 | High | Member 3 |
| Sprint-2 |  | USN-8 | As a user, I can view classification confidence (e.g. 92% rotten) | 2 | Medium | Member 3 |
| Sprint-3 | Admin Module | USN-9 | As an admin, I can manage the dataset (add/remove training images) | 3 | High | Member 4 |
| Sprint-3 |  | USN-10 | As an admin, I can trigger model retraining | 3 | Medium | Member 4 |
| Sprint-3 | Dashboard | USN-11 | As a user, I can see my past predictions and feedback history | 2 | Medium | Member 1 |
| Sprint-4 | Feedback | USN-12 | As a user, I can give feedback on the accuracy of results | 2 | Medium | Member 1 |
| Sprint-4 | Reporting | USN-13 | As a user, I can download a summary report of results (CSV/PDF) | 2 | low | Member 4 |